PROJECT BRIEF

Loan Portfolio Risk Reporting Dashboard

Harvest Trust Financial (HTF) — Fictional Case Study

| Document | Project Brief - Loan Portfolio Risk Reporting Dashboard |
| --- | --- |
| Prepared by | Dwij Siyal, Business Analyst (Portfolio Project) |
| Date | August 1, 2026 |
| Version | 1.0 |
| Status | Approved to proceed to Stakeholder Analysis (Phase 2) |

Table of Contents

1. Motivation	2

2. Background & Business Problem	2

2.1 Organization	2

2.2 Current State	2

2.3 Why Now	3

3. Project Objective	3

4. Scope	3

4.1 In Scope	3

4.2 Out of Scope	3

5. Stakeholders (High-Level)	3

6. Success Criteria	4

7. Assumptions & Constraints	4

8. High-Level Timeline	4

9. Risks	5

10. References	5

# 1. Motivation

This project is grounded in a documented, industry-wide problem rather than a hypothetical one. Across agricultural lending, institutions commonly rely on fragmented spreadsheets and periodic manual reviews to track loan performance. Industry research on agricultural lending risk management (LoanPro, 2026 [1]; FarmRaise, 2025 [2]) describes lenders still assembling portfolio risk views by hand, which delays the detection of early warning signs — rising credit utilization, delayed payments to suppliers, deteriorating liquidity, and repeated extensions or carryover financing. By the time these signals surface in a manual report, the window for early intervention has often already narrowed and become more costly.

This pattern is especially relevant to agricultural lenders because farm cash flow is seasonal and sensitive to commodity prices and weather, so risk can build gradually across a growing season before it becomes visible in a static report. A lender that can only see delinquency and concentration trends once a month, after a multi-day manual compilation process, is structurally behind the risk it is trying to manage.

Harvest Trust Financial (HTF) is a fictional Canadian agricultural lending institution created for this portfolio project. HTF's situation is designed to reflect this real, industry-wide pattern not to represent the internal systems of any specific real institution. No claims are made in this project about how any actual company, including Farm Credit Canada, manages its own reporting internally.

# 2. Background & Business Problem

## 2.1 Organization

Harvest Trust Financial (HTF) is a mid-sized Canadian agricultural lending institution headquartered in Regina, Saskatchewan, providing term loans and operating lines of credit to farm operations and agribusinesses across Saskatchewan, Alberta, and Manitoba. HTF's loan book spans several agricultural sectors, including grain and oilseed, livestock and dairy, and diversified/mixed farming operations.

## 2.2 Current State

HTF's Risk Management and Credit teams currently monitor loan delinquency, risk ratings, and portfolio performance through a manual monthly process: analysts export data from the core loan servicing system, reconcile it in Excel, and circulate static reports to leadership. This process has several recurring problems:

- Slow turnaround: compiling the monthly report takes 5–7 business days, so leadership is often reviewing data that is already 1–2 weeks stale by the time it's read.

- Inconsistent definitions: “risk tier” and “past due” are calculated slightly differently across analysts and spreadsheets, undermining trust in the numbers.

- No drill-down: reports are static exports; nobody can filter by region, sector, or risk tier between report cycles without requesting a new manual pull.

- Hidden concentration risk: there is no easy way to see how exposed the portfolio is to a single region or sector (for example, a high share of grain loans concentrated in one area), which matters because a drought or commodity price shock could hit many loans at once.

- Weak audit trail: manual spreadsheet handoffs make it hard to show exactly how a reported number was derived, which matters for internal audit and board-level reporting.

## 2.3 Why Now

Leadership has asked for a single, trusted, self-serve dashboard that replaces the manual report cycle one with agreed-upon definitions, regular automated refresh, and the ability for stakeholders to explore the data themselves instead of waiting on a scheduled export.

# 3. Project Objective

Design and deliver a Loan Portfolio Risk Reporting Dashboard, along with the supporting business analysis artifacts, that gives HTF stakeholders self-serve visibility into loan delinquency, risk tier distribution, and portfolio performance by region and sector replacing the manual monthly reporting process.

# 4. Scope

## 4.1 In Scope

- A documented business case, stakeholder analysis, and requirements set for the dashboard and its underlying data.

- A synthetic (fictional) loan portfolio dataset, generated in Python, realistic enough to support meaningful analysis.

- A defined data model (tables, relationships, fields) supporting the dashboard.

- A working Power BI dashboard covering delinquency trends, risk tier distribution, and region/sector performance, with filtering and drill-down.

- Standard definitions for key terms (e.g., delinquency buckets, risk tiers) applied consistently across all artifacts.

## 4.2 Out of Scope

- Live integration with a real core banking or loan servicing system (the dataset is synthetic and static).

- Any real client, loan, or financial data from FCC, or any other real institution.

- Automated regulatory filings or submissions.

- Predictive/ML-based credit scoring models (noted as a possible future enhancement, not part of this project).

- Changes to loan origination or underwriting workflows.

# 5. Stakeholders (High-Level)

A detailed stakeholder analysis including individual needs, influence, and a RACI breakdown is produced in Phase 2. At a high level, the following roles are involved:

- Chief Risk Officer: executive sponsor; owns portfolio-level risk oversight.

- VP, Credit & Lending Operations: owns lending decisions and delinquency follow-up.

- Regional Credit Managers (SK / AB / MB): manage regional loan books and client relationships.

- Portfolio Risk Analysts: primary dashboard users and maintainers; currently build the manual reports.

- Finance & Treasury: uses portfolio risk data to inform allowance for credit losses (ACL) estimates.

- Internal Audit & Compliance: needs confidence in data accuracy, consistency, and traceability.

- IT / Data Team: supports the underlying data pipeline and Power BI environment.

# 6. Success Criteria

- Reporting turnaround drops from 5–7 business days to near real-time, self-serve access.

- A single, agreed definition of “risk tier” and “delinquency bucket” is used consistently across the dashboard and all supporting documentation.

- Stakeholders can independently filter and drill down by region, sector, and risk tier without requesting a custom export.

- The dashboard runs on a defined refresh cadence rather than ad hoc manual pulls.

- Risk Management and Credit leads validate that the dashboard reflects what they need to do their jobs (represented in this project by a documented sign-off step).

# 7. Assumptions & Constraints

- Fictional data only: all organization names, people, and figures are invented for this portfolio project; no real client or proprietary data is used.

- Single-author project: Dwij Siyal performs all BA, data, and development roles that would normally be split across a project team.

- Tooling: dashboard is built in Power BI Desktop; Python (pandas/NumPy) is used for synthetic data generation.

- Timeline: the project is scoped to be completed in roughly 5–7 focused working days.

- Realism target: the synthetic dataset should be plausible enough (realistic field names, distributions, and value ranges) to support credible discussion in a job interview setting.

# 8. High-Level Timeline

| Phase | Deliverable | Focus | Day(s) |
| --- | --- | --- | --- |
| 1 | Project Brief | Scenario, problem, objective | Day 1 |
| 2 | Stakeholder Analysis | Needs, RACI, power/interest | Day 1 |
| 3 | Requirements Document | Business / functional / non-functional | Day 2 |
| 4 | Synthetic Dataset | Python-generated loan portfolio data | Day 3 |
| 5 | Data Model Design | Tables, relationships, fields | Day 4 |
| 6 | Power BI Dashboard | KPIs, visuals, filters, DAX | Day 4 – Day 6 |
| 7 | Package & Present | PDF portfolio, README, resume bullet | Day 7 |

# 9. Risks

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Synthetic data reads as unrealistic or obviously random | Medium | Base distributions on realistic ag-lending patterns (seasonality, sector mix, regional risk); validate outputs before building the dashboard. |
| Scope creep on dashboard polish at the expense of BA documentation | Medium | Timebox each phase; treat Phase 1–3 artifacts as equally important deliverables to the dashboard itself. |
| Stakeholder adoption - analysts and managers accustomed to Excel reporting may be slow to trust or switch to a new dashboard | Medium | Involve Regional Credit Managers and Portfolio Risk Analysts early (Phase 2), and require their documented sign-off before the dashboard is considered complete. |

# 10. References

Industry sources used to validate the business problem as a genuine, documented pattern in agricultural lending (not as a claim about any specific real institution's internal systems):

- LoanPro. “Agricultural lending challenges in 2026.” loanpro.io/blog/agricultural-lending/

- FarmRaise. “Risk Management for Lenders: Building Resilient Rural Loan Portfolios.” farmraise.com/blog/2025-risk-management-for-lenders-building-resilient-rural-loan-portfolios

- Farm Credit Canada — public corporate/governance profile, used only for general industry context (structure, scale, sector focus), not for internal process claims. fcc-fac.ca/en/about-fcc/governance