REQUIREMENTS DOCUMENT

Loan Portfolio Risk Reporting Dashboard

Harvest Trust Financial (HTF) — Fictional Case Study

| Phase 3 of 7 | Requirements Document |
| --- | --- |
| Prepared by | Dwij Siyal |
| Date | August 3, 2026 |
| Version | 1.0 |
| Linked Documents | Phase 1: Project Brief · Phase 2: Stakeholder Analysis |

Table of Contents

1. Purpose & Approach	1

2. Key Definitions	1

3. Business Requirements	2

4. Functional Requirements	2

5. Non-Functional Requirements	3

6. Traceability Matrix	3

7. Out of Scope / Deferred	4

# 1. Purpose & Approach

This document translates the business problem and stakeholder needs identified in Phases 1 and 2 into specific, prioritized requirements for the Loan Portfolio Risk Reporting Dashboard. Requirements are grouped into three standard categories: Business Requirements (the underlying business need), Functional Requirements (what the dashboard must do), and Non-Functional Requirements (quality attributes such as performance, usability, and auditability).

Each requirement is prioritized using MoSCoW: Must have (required for the dashboard to meet its objective), Should have (important, included if time allows), Could have (nice to have, lower impact if deferred), and Won't have this round (explicitly deferred, listed in Section 7). Functional requirements are traced back to the business requirement they satisfy so that every feature in the dashboard has a clear reason for existing.

# 2. Key Definitions

- Delinquency: a loan is delinquent when a scheduled payment has not been received by its due date.

- Days Past Due (DPD) Bucket: loans are grouped by how late the oldest unpaid payment is: Current (0 days), 1–29 days, 30–59 days, 60–89 days, and 90+ days (considered non-performing).

- Risk Tier: a simplified 4-level scale used for dashboard reporting: Tier 1 (Low Risk), Tier 2 (Moderate Risk), Tier 3 (Elevated Risk), Tier 4 (High Risk / Watch List). Real institutions often use finer-grained internal rating scales (e.g., 9–12 point); this project uses a simplified 4-tier scale intentionally, to keep the dashboard readable at a glance.

- Concentration Risk: the share of the total portfolio exposed to a single region or sector; a high concentration means a single shock (e.g., drought, commodity price drop) could affect a large portion of the portfolio at once.

- Watch List: loans that have recently moved into a higher risk tier or delinquency bucket since the last data refresh, surfaced for proactive follow-up.

# 3. Business Requirements

| ID | Requirement | Priority | Primary Stakeholder |
| --- | --- | --- | --- |
| BR1 | Reduce reliance on manual, spreadsheet-based reporting for loan portfolio risk monitoring. | Must | VP, Credit & Lending Operations |
| BR2 | Establish standardized, single-source definitions for risk tier and delinquency bucket, used consistently across all reporting. | Must | Portfolio Risk Analysts / Internal Audit |
| BR3 | Provide self-serve, near real-time visibility into portfolio performance by region and sector. | Must | Chief Risk Officer |
| BR4 | Support internal audit and compliance needs for data traceability and lineage. | Should | Internal Audit & Compliance |

# 4. Functional Requirements

| ID | Requirement | Priority | Traces to |
| --- | --- | --- | --- |
| FR1 | Display top-level portfolio KPIs (total outstanding balance, weighted delinquency rate, active loan count, total watch-list balance) on a summary page. | Must | BR3 |
| FR2 | Allow filtering of all visuals by Region (SK/AB/MB), Sector, and Risk Tier. | Must | BR3 |
| FR3 | Display a delinquency rate trend over the trailing 12 months. | Must | BR3 |
| FR4 | Display portfolio concentration (% of total outstanding balance) by region and by sector. | Must | BR3 |
| FR5 | Categorize every loan into a standard days-past-due (DPD) bucket using a single, documented calculation. | Must | BR2 |
| FR6 | Assign each loan a Risk Tier (1–4) based on a documented, consistent methodology. | Must | BR2 |
| FR7 | Provide drill-through from portfolio/region/sector level down to individual loan-level detail. | Should | BR3 |
| FR8 | Flag loans that moved into a higher risk tier or delinquency bucket since the prior refresh (“Watch List”). | Should | BR1, BR3 |
| FR9 | Refresh underlying data on a defined, documented schedule rather than ad hoc manual pulls. | Must | BR1 |
| FR10 | Allow export of the current filtered data view for offline stakeholder use. | Could | BR3 |
| FR11 | Maintain a visible data dictionary / definitions reference within the dashboard file. | Should | BR2, BR4 |

# 5. Non-Functional Requirements

| ID | Category | Requirement | Priority |
| --- | --- | --- | --- |
| NFR1 | Performance | Dashboard visuals shall render within ~10 seconds under normal filter operations. | Should |
| NFR2 | Usability / Accessibility | Visuals shall use a consistent, colourblind-safe palette for risk-tier indicators (not relying on red/green alone). | Should |
| NFR3 | Auditability | Every calculated field (risk tier, DPD bucket, concentration %) shall have its logic documented so a reviewer can trace a figure back to its source fields. | Must |
| NFR4 | Security / Access | Production use would require role-based, view-only access for most business users. Documented here as a requirement; implementation is out of scope for this single-author fictional build. | Must (documented) |
| NFR5 | Maintainability | Data model and DAX measures shall be structured (star schema, named measures) so another analyst could maintain the dashboard without rebuilding it. | Should |
| NFR6 | Tooling / Portability | Solution shall be built entirely in Power BI Desktop without dependency on paid add-ins or external services. | Must |

# 6. Traceability Matrix

A summary view of which functional (and non-functional) requirements satisfy each business requirement used to confirm nothing in scope is unaccounted for, and nothing built lacks a business reason.

| Business Requirement | Description | Satisfied By |
| --- | --- | --- |
| BR1 | Reduce reliance on manual reporting | FR8, FR9 |
| BR2 | Standardized risk tier & delinquency definitions | FR5, FR6, FR11 |
| BR3 | Self-serve, near real-time regional/sector visibility | FR1, FR2, FR3, FR4, FR7, FR8, FR10 |
| BR4 | Audit & compliance traceability | FR11, NFR3 |

# 7. Out of Scope / Deferred

- Predictive or ML-based credit risk scoring (potential future enhancement).

- Real-time (sub-daily) data refresh — this project uses a defined periodic refresh schedule instead.

- Mobile-optimized dashboard layout.

- Automated regulatory filing or submission generation.

- Implementation of production-grade, role-based security (documented as NFR4, not built, given the single-author fictional scope).